**Project Planning Phase**

**Milestone and Activity list**

| Date | 20 October 2022 |
| --- | --- |
| Team ID | PNT2022TMID15210 |
| Project Name | Project - SmartFarmer - IoT Enabled Smart Farming Application   | |  | | --- | | | --- | --- | |  | |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High |
| Sprint-2 | Login | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |
| Sprint-2 | Login | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |
| Sprint-2 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |
| Sprint-3 | User Conformation | USN-6 | Conformation via mail, face book | 2 | High |
| Sprint-4 | Dashboard | USN-7 | Access the resources and perform the functions required | 2 | High |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

